## Slide 1
FastGrid
Department of Information Technology, FEST
Hamdard University
Bilal Ahmed Siddiqui
Muhammad Taha Khan
Muhammad Usman Afzal
FYP-I

## Slide 2: FastGrid — Project Summary
A high-performance, reusable grid library for WPF applications.
Uses SkiaSharp immediate-mode rendering instead of creating a UI element for every cell.
Target: smooth interaction with large datasets, including 100,000 rows.
FYP-I focus: analysis, architecture/design, cloud/DevOps design, and proof-of-concept.

## Slide 3: Problem Statement
WPF DataGrid can degrade when datasets become large or update frequently.
Traditional element-per-cell rendering creates substantial layout, measure, and visual-tree overhead.
The result can be high frame times, scrolling lag, and poor responsiveness.
FastGrid addresses the rendering bottleneck through immediate-mode drawing.

## Slide 4: Objectives
Performance: achieve sub-5 ms baseline frame time for the target workload.
Scalability: support interactive navigation of datasets up to 100,000 rows.
Features: provide essential grid interactions such as scrolling, selection, and column/row presentation.
Reusability: package the solution as a reusable NuGet library.
Quality & Cloud Ops: automate build/test/package workflows and collect performance telemetry.

## Slide 5: FYP Scope
In scope: WPF grid control, SkiaSharp renderer, data/view abstraction, grid managers, metrics, tests, packaging.
In scope: CI/CD pipeline, package registry/distribution, and telemetry design.
Proof-of-concept: live scrolling and performance measurement with a 100k-row dataset.
Out of scope for FYP-I: complete production-grade feature parity with commercial grids.

## Slide 6: Our Methodology
1. Analyze WPF DataGrid rendering and identify performance bottlenecks.
2. Design a layered architecture separating control, data, managers, rendering, and automation.
3. Implement a SkiaSharp immediate-mode rendering prototype.
4. Benchmark frame time and validate behavior using large datasets.
5. Integrate CI/CD, package distribution, and telemetry for operational readiness.

## Slide 7: Our Project Plan — 16 Meetings
Meetings 1–3: problem analysis, literature review, requirements.
Meetings 4–6: architecture, data flow, renderer and manager design.
Meetings 7–10: proof-of-concept implementation and performance testing.
Meetings 11–13: features, quality checks, packaging and CI/CD.
Meetings 14–16: telemetry, final validation, documentation and defense preparation.

## Slide 8: Budget / Costing
Development tools: primarily open-source / student-available tooling.
SkiaSharp: open-source graphics library.
Cloud resources: use low-cost/free-tier resources where available for CI/CD, registry, and telemetry proof-of-concept.
Expected FYP-I cost: minimal; exact cloud cost depends on selected services and usage.

## Slide 9: FYP Deliverables
FastGrid WPF proof-of-concept library.
SkiaSharp-based immediate-mode grid renderer.
Data/view and grid-management components.
Performance metrics such as baseline frame time.
Automated CI/CD workflow and package distribution design.
FYP-I documentation, architecture, test evidence, and demo.
Fast Grid Control
Managers
Renderer
Data / View
Automation
SK Canvas

## Slide 10: Literature Review & Alternatives
Native WPF DataGrid: mature and integrated, but can incur visual-tree overhead at scale.
Commercial grids such as DevExpress and Syncfusion: feature-rich and optimized, but proprietary/licensed.
Custom immediate-mode drawing: high control over rendering and performance, but requires more engineering.
FastGrid niche: a reusable WPF/NuGet component focused on lightweight, high-performance rendering plus cloud-native delivery.
Git Repo
CI/CD
NuGet Registry
Metrics / Logs
Telemetry

## Slide 11: Demo of 30% of Work — Proof of Concept
Load a dataset containing 100,000 rows.
Scroll continuously to demonstrate responsive rendering.
Show GridMetrics and the baseline frame-time measurement.
Target: keep baseline frame time below 5 ms under the defined benchmark workload.
Compare behavior conceptually with element-per-cell rendering.

## Slide 12: References / Key Technical Basis
WPF DataGrid documentation and rendering model.
SkiaSharp documentation and graphics/rendering concepts.
NuGet package management and .NET library distribution.
CI/CD practices for automated build, test, package, and release workflows.
Performance engineering: frame-time measurement and large-dataset benchmarking.